Voice Judge-QA System

# 1. Handover Verification — System is Ready

We have completed our review of the Voice Judge-QA Final Handover. All credentials are received, the analytics VPS account is reachable, and the QA Read API is live with the exact endpoint shape we built our Pydantic data model against. The system is ready for Phase 1 execution to begin.

| Item | Handover Status | Our Verification Plan |
| --- | --- | --- |
| SSH/SFTP into analytics VPS | DONE — 9/9 connectivity checks green | Re-run smoke test on engagement start |
| QA Read API (prod + staging) | LIVE — all 3 endpoints | Pydantic schema validation against live data |
| QA_SHARED_SECRET | SET on prod and staging | Auth-gate test included in smoke script |
| ~/turns/ and ~/recordings/ | Pre-created, writable | SFTP round-trip test on engagement start |
| Voice bot test endpoint /api/widget/call | LIVE, public, CORS-open | Tested via caller bot during integration phase |
| STT/LLM/TTS text + latency per turn | LIVE via QA API metrics[] | Used directly by judge module |
| Conversation / Message / DebugLog Prisma models | Conversation + Message LIVE, DebugLog gated | Request DebugLog API exposure during integration phase |

# 2. Pre-Engagement Blockers — BizFinder Side

The handover lists four pending items on the BizFinder side. Two are hard blockers we need cleared before the end-to-end deliverable can be exercised; two are needed before audio-judge validation begins.

| Item | Owner | Impact if Delayed |
| --- | --- | --- |
| Create qa-judge siteId via admin panel | BizFinder admin | BLOCKS first real test call against staging |
| Hand off MODAL_START_URL and VOICE_PROMPT_URL | BizFinder dev | BLOCKS caller bot dial-in and system-prompt reconstruction |
| Allocate A6000 GPU slot for judge model | BizFinder ops | BLOCKS audio judge live testing |
| Set OLLAMA_KEEP_ALIVE=5m on existing Ollama service | BizFinder ops | Risk of VRAM contention with production LLM |

# 3. Stack Correction — Audio Judge Runtime

| Component | Value |
| --- | --- |
| Model | Qwen3-Omni-30B-A3B-Instruct (with Captioner variant for naturalness sub-scoring) |
| Runtime | vLLM with auto-unload wrapper |
| VRAM footprint | ~18 GB (Q4 quantisation), well within A6000 headroom |
| Lifecycle | Load on first request → unload after 5 min idle → re-load on next batch |
| Integration | HTTP endpoint on the GPU host, invoked from the analytics VPS over private link |
| Fallback | If vLLM-on-A6000 is unavailable, run Qwen2.5-Omni-7B via HF Transformers (lower VRAM, lower quality but acceptable for Phase 1) |

# 4. Recommended Stack (Reconfirmed — Option B Hybrid)

| Role | Model / Tool | Hosting | Licence |
| --- | --- | --- | --- |
| Scenario generation | DeepSeek V4-Flash | DeepSeek API | MIT |
| Caller persona | DeepSeek V4-Flash (non-think mode) | DeepSeek API | MIT |
| Text judge — primary | DeepSeek V4-Flash (think-high mode) | DeepSeek API + cache | MIT |
| Text judge — tie-breaker | Claude Haiku 4.5 (escalation only) | Anthropic Batch API | Commercial |
| Audio judge | Qwen3-Omni-30B-A3B-Instruct + Captioner | vLLM on A6000 | Apache 2.0 |
| Independent ASR | NVIDIA Parakeet-TDT 0.6B | A6000 | CC-BY-4.0 |
| Caller TTS | ChatterboxTTS (multilingual, voice cloning) | Developer workstation | MIT |
| Orchestration | LangGraph + CrewAI + LiveKit Agents (Phase 2) | Analytics VPS | MIT / Apache 2.0 |
| Observability | Langfuse + DeepEval | Analytics VPS | MIT / Apache 2.0 |

Projected cost: ~$0.005 per call, ~$150/month at 1,000 calls/day.

# 5. Functional Gaps Surfaced by the Handover

Three gaps in the handover schema affect criteria 8 (interrupt handling), correlation depth, and long-form scenario coverage. We propose the following resolutions:

| Gap | Impact | Proposed Resolution |
| --- | --- | --- |
| No interrupt_response_ms in metrics[] | Criterion 8 (interrupt handling) cannot be measured directly | Capture client-side from caller bot timing; request BizFinder add to metrics[] |
| DebugLog not exposed via QA API | Failure correlation limited to metrics[] only | Request DebugLog endpoint addition if metrics[] correlation proves insufficient |
| Daily.co 15-min room expiry | Long-context scenarios (criterion 9) capped at ~12 min | Phase 1 caps scenarios at 12 min; Phase 2 implements room-renewal via Daily.co API |
| QA flag mechanism unspecified | Defence-in-depth gating cannot be implemented until pinned | We recommend room metadata (not header) for tamper-resistance; pin at engagement start |

# 6. Security Hardening Recommendations

The current credential delivery and access patterns are operationally functional. The following tightening steps are recommended and have no impact on the project plan:

Switch SSH from password to ED25519 key authentication. The developer will generate a keypair and provide the public key at engagement start; BizFinder ops adds it to ~/.ssh/authorized_keys and disables PasswordAuthentication in /etc/ssh/sshd_config.

Future credentials handoffs should use a secrets vault link (1Password, Doppler, or similar) rather than PDF attachments. PDFs are routinely archived, indexed, and email-cached.

Pin the QA flag to Daily.co room metadata rather than a request header. Metadata is bound to the room at provisioning time and cannot be replayed against a non-QA call.

Schedule a credential rotation calendar: QA_SHARED_SECRET and the analytics SSH password rotate quarterly by default, immediately on suspected exposure. Already in handover §17 — we endorse it.

All credentials handed to us will be stored exclusively in ~/.qa.env (chmod 600) on the analytics VPS and an equivalent .env on the developer workstation (gitignored). No credentials enter source control or are committed to artifact bundles.

# 7. Next Work Procedure

Execution follows the ordered procedure below. Each step has a verifiable completion criterion. We will send a brief status update to Mukul on WhatsApp at the close of each step.

| # | Step | Completion Criterion |
| --- | --- | --- |
| 1 | Connect to analytics VPS · store QA secret in ~/.qa.env (chmod 600) · run qa-smoke-test.sh · send ED25519 public key to BizFinder ops · request qa-judge siteId provisioning · pin QA-flag mechanism with Mukul. | All smoke checks pass; public key handed off; qa-judge request sent. |
| 2 | Expand requirements.txt · install on developer workstation and analytics VPS (memory-aware, no PyTorch on VPS) · write verify_setup.py · confirm DeepSeek and Anthropic API keys work. | verify_setup.py reports all checks green on both hosts. |
| 3 | Implement backend/capture/qa_api.py (httpx async client with X-QA-Secret + 1 req/sec rate limit) · build Pydantic mirrors of QaConversation, QaMessage, QaMetric · unit-test against a live conversation from the handover. | Real conversation fetched and validated against schema. |
| 4 | Implement scenario schema (backend/scenarios/schema.py) · build DeepSeek V4-Flash generator with JSON mode and Pydantic validation · generate a first sample batch · manual review. | Sample scenarios on disk under backend/scenarios/library/ and reviewed. |
| 5 | Generate the full base scenario library across all 8 dimensional axes · commit to repo. | Full scenario library committed; qa-judge siteId confirmed provisioned. |
| 6 | Apply FrameProcessor patch in the Pipecat bot · build the caller bot · run one end-to-end captured call against staging. | Audio files visible in ~/turns/<sessionId>/ for a real call. |
| 7 | Stand up the judge crew (LangGraph + CrewAI) producing the 10-criterion scores · cross-validate against a human-labelled set. | Cross-validation report (docs/judge_validation_v1.md) shows ≥ 80% human agreement. |
| 8 | Build Streamlit operator dashboard · PDF report generator (WeasyPrint) · run one full scenario-suite dry run · record demo screencast. | Operator-runnable demo shared on WhatsApp; PDF report attached. |

# 8. Performance & Cost Commitments

| Commitment | Target | How Verified |
| --- | --- | --- |
| Judge-to-human agreement | ≥ 80% on 50-call labelled set | Cross-validation report (Step 7) |
| 100-call suite wall-clock | < 2 hours | LangGraph timer in run metadata |
| 100-call suite cost | < $1.00 at Option B pricing | DeepSeek + Anthropic consoles, surfaced in Streamlit |
| 1,000-call/day cost | < $5.00/day, < $150/month | Same |
| Non-QA audio leakage | Zero files for non-QA-flagged calls | CI test on every commit + manual 5-call gate pre-release |
| Crash-free completion | ≥ 95% of suites | Loguru error rate + LangGraph retry logs |
| Seeded-bug detection | ≥ 90% of injected defects caught | Labelled validation set with known bugs |
| Reproducibility | ± 5% on identical scenario + bot version | Three-run consistency check before release |
| Operator ergonomics | Run-to-report in ≤ 3 clicks | Operator demo |